# MicroHydroV1 — Test Campaign Plan

Generated: 2026-01-21 10:58 UTC

# 1. Scope & Objectives

Validate vNext design choices (Admit items) via T‑001 Jet Coherence and T‑002 Tank Ripple; expand to T‑003+ as needed.

# 2. Acceptance Criteria

T‑001: Coherence ≥ 0.90

T‑002: Ripple ≤ Baseline × 0.70 (≥30% reduction), no entrainment increase

# 3. Test Matrix

Test_ID | Objective | Setup | Instruments | Inputs/Parameters | Data | Pass/Fail

T‑001 | Jet coherence | Bench + imaging config | Camera + lighting | Operating head, nozzle | Coherence metric | ≥ 0.90

T‑002 | Ripple reduction | Tank + PT mounting | PT + DAQ | Flow, head, baseline | Ripple amplitude | ≤ 0.70×Baseline

# 4. Data Handling

Use Results_Intake_Template.xlsx → import_measurements.py → MicroHydroV1_RnD_Export.xlsx (Measurements, Dashboard, Trends).

# 5. Reporting

Daily run notes in Bench_Test_Tracker.xlsx; weekly summary deck in R&D_Progress_Deck.pptx.

# 6. Risks & Mitigations

Imaging variance → Controlled lighting & calibration frames

PT noise → Filtering & repeated runs

ELC drift → Narrow window tuning and stability checks